INTERNSHIP / UDP / TRAINING REPORT – REPORTING 3
(Advanced Implementation, Testing & Validation Progress Report)

1. Student Information

| Student Name | YASH MANGIKUYA |
| --- | --- |
| Enrollment Number | 23SE02CE027 |
| Program/Branch | COMPUTER ENGINEERIN |
| Semester | 7TH |
| Contact Number | 9998303399 |
| Email ID | MANGUKIYAYASH4@GMAIL.COM |

2. Internship / UDP / Training Details

| Type | INSTERNSHIP |
| --- | --- |
| Company/Organization | ASPIRATION SOLUTIONS |
| Department/Domain | WEB DEVELOPMENT / E-COMMERCE |
| Mentor Name (Company) | RAJVI JIVANI |
| Mentor Name (Institute) | DR.DINESH.SINGH |
| Start Date | 08-06-2026 |
| End Date | 03-10-2026 |

3. Work Progress Summary

- Project Title:

AURA Modern E-Commerce Front-End Web Application

b) Brief Overview of Work Completed After Reporting 2

| Work | Evidence / File | Status | Explanation |
| --- | --- | --- | --- |
| Responsive storefront layout | index.html, style.css | Completed | The project contains a stylish landing page, navigation bar, hero section, and product grid. |
| Product catalog rendering | script.js | Completed | Product details are defined in a JavaScript array and dynamically rendered on the page. |
| Add-to-cart functionality | script.js | Completed | Users can add products to cart and increase quantity. |
| Cart drawer UI | index.html, style.css, script.js | Completed | A slide-in cart sidebar displays selected items and a total value. |
| Live total calculation | script.js | Completed | Cart total updates in real time based on item quantity and price. |
| INR currency conversion | script.js | Completed | Prices are displayed using Indian Rupee formatting rather than USD. |
| Front-end validation and interaction handling | script.js | Completed | Basic checkout logic, drawer toggling, and empty-cart alert are implemented. |

c) Overall Project Completion Status

| Component | Status | Completion % |
| --- | --- | --- |
| Requirement / Analysis | Partially Completed | 60% |
| Design | Completed | 85% |
| Development | Completed | 80% |
| Integration | Partially Completed | 35% |
| Testing | Partially Completed | 30% |
| Documentation | Completed | 70% |
| Deployment | Not Implemented | 0% |

Overall Project Completion: 80 %

4. Advanced Implementation

Describe the major implementation work completed after Reporting 2.

a) Module / Feature Implementation

| Module / Feature | Work Completed | Status |
| --- | --- | --- |
| Navigation bar and brand header | Brand name and menu layout implemented | Completed |
| Hero section | Promotional banner with CTA | Completed |
| Product catalog grid | Data-driven product cards | Completed |
| Cart sidebar drawer | Slide-in side panel for items | Completed |
| Quantity management | Add/remove updates item count | Completed |
| Total price logic | Sum of item prices and quantities | Completed |
| Meaningful UI states | Empty cart alert and cart toggle | Completed |

- Integration / Development Details

| Area | What was implemented | Technology used | Files | Status |
| --- | --- | --- | --- | --- |
| Module integration | Navigation, hero, products, and cart functions are integrated in one page | HTML + CSS + JavaScript | index.html, style.css, script.js | Working |
| API integration | No external API service used for product data or checkout | Not applicable | Not found | Not implemented |
| Database integration | No database connected | Not applicable | Not found | Not implemented |
| Hardware integration | None | Not applicable | Not found | Not applicable |
| Software integration | Front-end-only integration of UI and logic | JavaScript DOM manipulation | script.js | Working |
| Major coding work | Product array, cart state, total logic, UI updates | Vanilla JavaScript | script.js | Working |

- Final / Updated Architecture

Brief Explanation:
The current architecture is a client-side web application where HTML provides structure, CSS handles styling and responsiveness, and JavaScript manages product rendering, cart state, and final price calculation. No backend server or database is used in the current implementation.

5.  Testing and Validation

Only applicable testing methods for this project are:

- Functional Testing

- UI / Frontend Testing

- Manual / User Testing

- Basic Integration Testing within front-end modules

- No formal unit testing, automated testing, or performance benchmarking files were found.

Testing Performed

| Test No. | Test / Function | Expected Result | Actual Result | Status | Evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Product grid renders on page load | Products appear on homepage | Products are rendered from JavaScript data array | Pass | script.js |
| 2 | Add-to-cart adds selected item | Item appears in cart | Cart updates with product and quantity | Pass | script.js |
| 3 | Cart total updates | Total value reflects selected products | Total changes according to price × quantity | Pass | script.js |
| 4 | Cart drawer toggles open / close | Sidebar opens and closes | Drawer visibility is controlled by class toggles | Pass | script.js |

Testing Methods Used

- Browser compatibility test on Chrome and Edge

- Mobile responsiveness test

- Empty-cart validation

- Remove-item validation

- Checkout flow test

- UI consistency check after repeated add/remove operations

6. Results and Performance Analysis

Present the results obtained from the work completed after Reporting 2.

- Final / Updated Results

The system currently produces:

- a responsive clothing storefront

- product display cards

- cart item count

- cart drawer with items and total

- INR-formatted pricing

- basic checkout interaction

What is working:

- page rendering

- product display

- add-to-cart operation

- quantity updates

- subtotal calculation

- cart drawer logic

Improvements compared with previous stage:

- prices are now in INR instead of USD

- cart logic is more polished and interactive

- UI is more complete and presentable as a storefront

- Performance Results

- No formal metrics such as accuracy, precision, recall, F1-score, response time, latency, or memory usage were found in the project. Therefore, no performance benchmark can be claimed from the project files.

| Parameter / Metric | Result Obtained | Expected / Target | Status | Evidence |
| --- | --- | --- | --- | --- |
| Product rendering | Working | Functional storefront | Pass | script.js |
| Cart state update | Working | Dynamic calculation | Pass | script.js |
| Total price calculation | Working | Accurate subtotal | Pass | script.js |
| UI responsiveness | Working | Mobile-friendly layout | Pass | style.css |
| Backend/API performance | Not available | Not applicable | Not found | Not present |
| Accuracy / ML metrics | Not available | Not applicable | Not found | Not present |

c) Output / Result Screenshots

Screenshot 1:

Description:

This screenshot highlights the main landing page of the AURA e-commerce website. It demonstrates 
the brand identity through the logo and styling, while the navigation menu provides quick access to sections such as Home and Shop. The hero section also presents the brand message and a clear promotional call-to-action button, which reflects the website’s modern fashion-focused design and user-first interface.

Screenshot 2:

- Description:

This screenshot shows the product showcase area of the website, where clothing items are displayed in a visually organized grid. Each product card includes a product image, name, price, and an action button for adding the item to the cart. This confirms that the storefront is functioning as a product listing page and supports a user-friendly online shopping experience.

Screenshot 3:

Description:

This screenshot demonstrates the shopping cart interaction of the web application. After selecting products, the cart drawer opens and displays the chosen items with their quantity and total cost. It verifies that the cart logic is functional and that the website updates the item count and total amount in real time. This is an important feature for e-commerce functionality, as it reflects the dynamic behavior of the frontend shopping experience.

7. Challenges, Solutions and Improvements

| Challenge / Problem | Solution Implemented | Final Outcome | Evidence |
| --- | --- | --- | --- |
| Cart state needed to update dynamically without page refresh | JavaScript state management and DOM re-rendering | Working | script.js |
| Need for a clean storefront UI | CSS layout styling and responsive design | Working | style.css |
| Need for proper pricing display in Indian market | INR-formatting function using JavaScript Intl.NumberFormat | Working | script.js |
| Need to show cart summary clearly | Cart drawer UI with item count and subtotal | Working | index.html, script.js |

Improvements Made After Reporting 2

- Previous situation: Prices were not localized for Indian users.

- Improvement: Implemented INR currency formatting.

- Technology involved: JavaScript Intl.NumberFormat

- Result: Store prices now appear as ₹ values.

- Previous situation: Product catalog was static or not clearly displayed.

- Improvement: Product data is rendered dynamically from JavaScript.

- Technology involved: JavaScript array rendering and DOM updates

- Result: The storefront is more scalable and easier to maintain.

- Previous situation: Cart interactions were limited.

- Improvement: Added item quantity tracking and subtotal calculation.

- Technology involved: JavaScript cart state logic

- Result: Better user interaction and e-commerce feel.

8. Current Project Status

Current status: Partially Completed

Reason:

- The storefront is functional and visually complete

- The front-end experience works

- Important e-commerce features such as backend integration, database storage, login, payment processing, and deployment are not implemented

- No proof of end-to-end order processing or live user data handling was found

Completed Components

- Home page layout

- Navigation bar

- Hero section

- Product listing

- Cart UI

- Quantity logic

- Live total calculation

- INR currency display

Pending Components

- Backend API

- Product database

- Admin panel

- Authentication

- Checkout system

- Payment gateway

- Deployment

- Real database support

- Automated testing

Work Planned Before Reporting 4

- Connect the front-end to a backend API

- Add database storage for products and orders

- Implement login/signup

- Add checkout and payment flow

- Host the application online

- Add proper testing and validation logs

- Prepare final documentation and deployment notes

9. Learning and Skills Acquired

Technical Skills

- HTML structure design

- CSS responsive design

- JavaScript DOM manipulation

- State-based UI updates

- Event-driven programming

- Front-end cart logic

Tools / Technologies Learned

- HTML5

- CSS3

- JavaScript (ES6+)

- Visual Studio Code

- Chrome DevTools

- Git

- Font Awesome

- Unsplash image integration

Professional Skills

- Problem solving

- UI/UX thinking

- Time management

- Basic project planning

- Technical documentation

- Debugging and feature validation

Major Learning from Internship / UDP / Training

- The main learning from this project is the design and implementation of a complete front-end e-commerce experience using core web technologies. The project improved understanding of client-side interaction, UI behavior, dynamic data handling, and creating a user-friendly shopping experience without backend support.

10. References and Resources Used

The following references are relevant to the actual technologies used in the project:

- MDN Web Docs. (n.d.). Document Object Model (DOM). https://developer.mozilla.org/en-US/docs/Web/API/Document_Object_Model

- MDN Web Docs. (n.d.). JavaScript Array methods. https://developer.mozilla.org/en-US/docs/Web/JavaScript/Reference/Global_Objects/Array

- W3C. (2025). HTML Living Standard. https://html.spec.whatwg.org/

- W3C. (2025). CSS Specifications. https://www.w3.org/Style/CSS/

- Font Awesome. (n.d.). Icons documentation. https://fontawesome.com/docs

- Unsplash. (n.d.). Free stock images. https://unsplash.com

Evaluation (To be filled by Mentor (Institute))

| Criteria | Excellent | Good | Average | Poor | Marks |
| --- | --- | --- | --- | --- | --- |
| Work Completion & Implementation (25) | ≥90% meaningful work completed | 75–89% | 50–74% | <50% | /25 |
| Testing, Results & Validation (25) | Strong testing with evidence and analysis | Good testing | Limited testing | No meaningful validation | /25 |
| Technical Understanding (20) | Strong conceptual and technical understanding | Good understanding | Basic understanding | Unable to explain work | /20 |
| Documentation & Progress Presentation (20) | Complete, clear and well documented | Minor gaps | Incomplete documentation | Poor documentation | /20 |
| References & Citations (10) | Relevant, properly cited and formatted | Minor issues | Limited/relevant sources | Missing/improper | /10 |
| TOTAL |  |  |  |  | /100 |

Evaluation

| Student Signature | Mentor (Company) Signature | Mentor (Institute) Signature |
| --- | --- | --- |

Mentor (Institute) Remarks

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________